'Spring Pet Clinic' Website

Test Plan Summary

Testing 'Spring Pet Clinic' website for its functionality on Adding new Veteranians and security testing by SQL Injection method, using Windows Surface.

Author: Columbus Manuputty

Creation Date: 8 March 2020

Last Modified on: 1 April 2020

Version #1.1

Table of Contents

[1. Application SUMMARY 3](#_Toc528919906)

[1.1. Application Overview 3](#_Toc528919907)

[2. Release Testing Summary 3](#_Toc528919908)

[2.1. Testing Scope 3](#_Toc528919909)

[2.2. Associated Information 3](#_Toc528919910)

[2.3. Release Testing Metrics 5](#_Toc528919911)

[2.4. Defects Logged 5](#_Toc528919912)

[2.5. Problem Report (Bug) Metrics 6](#_Toc528919913)

[2.6. Deferred Issues 6](#_Toc528919914)

[2.7. Release Testing Results 6](#_Toc528919915)

# APPLICATION SUMMARY

## Application Overview

The purpose of this Project is to check wether Spring Pet Clinic website is fully functional, in this case, specifically, to be able to add veterinarian using vet\_admin account, free of errors and displays proper error message when input is invalid.

Below applications and device are being covered as part of this platform

1. Website: [https://clinic.doveryai-no-proveryai.com/petclinic](https://clinic.doveryai-no-proveryai.com/petclinic/welcome) (Srping Pet Clinic)
2. Windows Surface model 1631, OS Windows 10 Pro version 1903 build 18362.657Intel(R) Core(TM) i7-4650U CPU @ 1.70GHz 2.30 GHz, 8.00 GB RAM
3. Browser: Google Chrome version 80.0.3987.132 64-bit
4. Wifi Marvell AVASTAR Wireless-AC Network Controller Wi-Fi 4 (802.11n) 2.5 GHz Driver version 15.68.9127.58
5. Apache version 2.0
6. Bugmagnet version 3.0
7. Postman version 7.19.1
8. Katalon version 7.2.6
9. JSON view version 0.0.32.3

# Release Testing Summary

## Testing Scope

**Below listed is the high level scope of Release 20.03.?? Testing effort:**

* Functional Testing of 'Srping Pet Clinic' website on adding new Veterinarian
* Security Testing on database by SQL Injection method

**Out of Scope for Testing/Assumptions:**

The following items are out of scope with no development efforts to change the existing processes:

* QA will not be responsible for the defects identified in UAT which were not included in scope of QA test execution
* Performance Testing
* Load Testing
* Capacity Testing

## Associated Information

|  |  |
| --- | --- |
| **User Story#** | **Description** |
| 1 | Functional Testing of 'Spring Pet Clinic' website (3/31/2020) |
| 2 | Security Testing with SQL Injection (4/?/2020) |

## Release Testing Metrics

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type of Testing | No. of Test Cases | No. of Test Cases Executed | No. of Test Cases Passed | No. of Test Cases Failed | On Hold |
| Functional | 11 | 11 | 3 | 8 | 0 |
| Security | 1 |  |  |  |  |
| **Total** | **12** |  |  |  | **0** |

## Defects Logged

* Bug 1 –
* Bug2 –
* Bug3 –
  + 1. **Open Items:**
* None.

## Problem Report (Bug) Metrics

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Domain | Total bugs | Open | Closed | Rejected | Deferred |
|  |  |  | 0 | 0 | 0 |

## Deferred Issues

* None.

## Release Testing Results

Add test results link